| Project Summary | Using the datasets from the Bureau of Labor Statistics, build an interactive application that will be able to query and display various informational trends and statistics on occupational data. |
| --- | --- |
| Relation Schema | <DDL> |
| Sources of Data | Bureau of Labor Statistics: www.bls.gov |
| Database and Language | Database: MYSQL Front end: Node.JS, PUG, jQuery |
| Labor Division | Data Sources: Jason N, Hanna L, Ashish M, Nachal P DB Design: Jason N, Hanna L, Ashish M, Nachal P Front end Development: Jason N, Hanna L Back end Development: Ashish M, Nachal P Testing and debugging – Everybody Demo presentation - Everybody (slides/demo split) Final presentation - Everybody (slides/demo split) |
| Project timeline | Design: - Data Sources - Completed - ERD and UML - Completed Web Server and MySQL: - Setup on VM - Completed Database creation: - Create tables - 1 week - Loading data into the database - 1 week Development: - Web GUI and Query management - 3 weeks - Advanced query management - 3 weeks - Advanced data visualization - 3 weeks Testing: - User sign up/sign out - 2 weeks - Profile creation/saving - ⅔ weeks - Basic queries and data visualization - 4 weeks Demo: - Slides/recording - 1 week |